Sprint, Epic, Story, and Story Points

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. Story points are usually estimated using the Fibonacci series.

Story Point Estimation:

- 1 Story Point: Very Easy Task

- 2 Story Points: Normal Task

- 3 Story Points: Moderate Task

- 5 Story Points: Difficult Task

Story Point Scale: 1, 2, 3, 5

Sprint 1

Epic 1: Data Collection

- Gathering Data (USN1) – 2 Story Points

- Loading Data (USN2) – 1 Story Point

Epic 2: Data Preparation

- Handling Missing Values (USN3) – 3 Story Points

- Creating Fields (USN4) – 3 Story Points

- Handling Inconsistency in Data (USN5) – 3 Story Points

Total Story Points in Sprint 1:

2 + 1 + 3 + 3 + 3 = 12 Story Points

Sprint 2

Epic 3: Data Visualization

- Bar Chart (USN6) – 2 Story Points

- Pie Chart (USN7) – 2 Story Points

- Line Chart (USN8) – 2 Story Points

- Map (USN9) – 4 Story Points

Epic 4: Dashboard

- Developing Dashboard (USN10) – 5 Story Points

Epic 5: Story

- Developing Story (USN11) – 5 Story Points

Total Story Points in Sprint 2:

2 + 2 + 2 + 4 + 5 + 5 = 20 Story Points

Total Story Points

Sprint 1 = 12 Story Points

Sprint 2 = 20 Story Points

Total Story Points = 12 + 20 = 32 Story Points

Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points Completed = 32

Number of Sprints = 2

Velocity = 32 / 2

Team Velocity = 16 Story Points per Sprint